## Slide 1: User Registry MVP Testing - Update
Jeremy Daigneau & David Rocca

## Slide 2: Testing Period Feedback – The Numbers
Secretariat Only Endpoint issues
    11 Issues Created
      2 Completed / 2 in progress
Backwards compatible Endpoint issues
    3 Issues Created
      3 in progress
Regression Testing issues
    3 issues Created
      3 Completed
Schema Based Validation Discussion
    1 issue Created
      In progress / POC created

## Slide 3: Completed Tasks
11 Total issues completed
  Focusing mainly on stability and critical fixes.
  Over 100 new integration tests added targeting the backwards compatibility endpoints
Proof of concept for Schema based validation for Users / Orgs
  Not on dev

## Slide 4: Next Step Options
Early next week (7/14)
  Update Test with all completed bug fixes
Extend Current Release Candidate Testing until week of (7/28)
  Continue working on fixing any reported bugs / feedback
  Continued work on schema based validation
Week of (8/4)
  Option 1: Deploy MVP from Test to Prod, with intent on schema based validation post MVP deployment.
  Option 2: Delay MVP deployment to Prod until schema based validation is implemented. Requires discussion about expected timeline.