## Slide 1: CVE Services 2.3.0 Deployment status
BLUF
All functional testing complete
All integration testing complete
Proposal: AWG vote today on May 8 deployment

## Slide 2: CVE Services 2.3.0 Deployment Scorecard Topics
User Stories Complete (AWG)
Unit Tests Complete (development team)
CVE Services Testing
  CVE Services Functional Testing (Community, Development Team)
  CPS Integration Testing (Secretariat)
Client Support for 5.1.0 (Community)
  Cvelib
  Vulnogram
  cveClient
Communication Plan (Secretariat/TWG)
  CNA comms
    Individual CNA Contact
    General community contact (email)
  Downstream User comms (web site, social media, blog post)
CVE Services 2.3.0 Deployment Procedures (Secretariat)
  Roll-back Plan

## Slide 3: User Stories/Requirements
CVE Record Format 5.1 (formerly called JSON 5.1)
  Encapsulated in the following Github Issues/User Stories
    #1124
    #1126,
    #1185
    #1186
    #1180
    #1204

## Slide 4: Unit Tests Complete
Unit Tests are created as part of the software development process and integrated into the build process
All unit tests have successfully completed

## Slide 5: CVE Services Testing
5 Issues Non-blockers (prioritized
as Github backlog issues)
Issue #1216
Issue #1210
Issue #1209
Issue #1207
Issue #1206
1 blocker issue corrected
Issue #1204
Community Testing
  30 Day of community testing
  One community member reported 5 Issues identified
CPS Integration Testing
  Secretariat Content Production System (CPS) Testing
  Legacy data
  JSON 4.0 support
  CNA-LR validation

## Slide 6: Client Services Support
Three clients currently advertised by the CVE Program have plans to support CVE Record 5.1.0 by the deployment date
  cveClient: performs no data validation and requires no updates
  Cvelib: migration planned prior to deployment
  Vulnogram: prototype code is publicly available
TWG Decision 4/11/24
  Current status of clients is acceptable to move forward with CVE Services 2.3.0 deployment

## Slide 7: Communication Plan – Three phases
  Phase 2 - Day before deployment
    Message: Deployment is imminent
      CNAs (community email, slack)
      Downstream Users (web site)
  Phase 3 – Day of deployment
    Message: System status (going down/coming up)
      Slack announcement/community email
      Web site status notification
  Phase 1 - Week before deployment
    Message: Announcing 5.1.0 format/changes to expect/where to get more information, deployment details
      CNAs (community email)
      Downstream Users (email, web site update, social media)

## Slide 8: CVE Services 2.3.0 Deployment Procedures
Deployment Schedule: May 8, 2024
Deployment will begin at 1:30 PM EDT on deployment day
  Least disruption to CNA community
CVE Services outage for approximately 3 hours
  Database snapshot (in case of rollback)
  Software Deploy
  PRODUCTION validation testing

## Slide 9: AWG Recommendation
Based on the preponderance of evidence presented to the AWG (as outlined in this brief), the AWG recommends deployment of CVE Services 2.3.0 at the Secretariat’s earliest convenience.
Vote Tally: 6 of 6